🎬 PRODUCT REQUIREMENTS DOCUMENT JioHotstar AI-Powered Personalization Engine A Senior AI Product Manager Portfolio Case Study ───────────────────────────────────── Version: 2.0 (Upgraded) ¦ Domain: OTT / Streaming ¦ Status: Draft for Review Last Updated: March 2026

# Upgrade Summary: What Changed & Why

| This v2.0 PRD upgrades the original document in 4 key dimensions: |  |  |
| --- | --- | --- |
| Dimension | Original DOCX | This Upgraded Version |
| Market Context | Not included | Full TAM/SAM/SOM, India OTT growth, industry trends added |
| Competitor Analysis | Not included | 7-platform comparison table with AI personalization ratings |
| AI Architecture | High-level bullets only | 5 ML models with specs, full 7-step pipeline, data sources table |
| A/B Testing | Not included | 6 experiments with hypotheses, guardrails, and traffic strategy |
| GTM Strategy | Not included | 3-phase launch, 4 growth loops, distribution channel priority |
| Risk Register | 4 challenges listed | 9-row risk table with likelihood, impact, and mitigation |
| Jio Data Bridge | Unique feature — kept | Elevated to a strategic differentiator with full privacy framing |
| Narrative & Personas | Strong — kept | Retained + expanded with richer persona cards |
| Tracking Plan | Strong — kept | Retained + organized into event categories |

# Executive Summary

"Users spend more time deciding what to watch than actually watching."

JioHotstar, India's largest OTT platform formed by the merger of JioCinema and Disney+ Hotstar in 2024, commands over 350 million registered users and 50 million paid subscribers. Despite this scale, the platform has a critical product gap: content discovery is broken at scale.

With 100,000+ hours of content spanning 10+ languages, multiple genres, live sports, and regional cinema, users spend an average of 6.2 minutes per session searching for content before watching anything. 28% of sessions end with nothing watched at all — a "dead session."

This PRD defines the JioHotstar Personalization Engine (JPE) — a context-aware, multilingual, intent-driven AI recommendation system that replaces the static editorial homepage with a dynamic, user-specific feed across all JioHotstar surfaces.

| 350M | 28% | ₹3,000 Cr | +43% |
| --- | --- | --- | --- |
| Registered Users | Dead Session Rate (current) | Annual Revenue Opportunity | Target WAWTS Increase |

STEP 1 — PROBLEM DISCOVERY

# Problem Discovery

## TL;DR

JioHotstar has the content. It doesn't have discovery. This PRD fixes that with an AI-powered personalization engine that makes every one of its 350M users feel like the platform was built just for them.

## 1.1  Key User Pain Points

| Severity | Pain Point | Description | Impact |
| --- | --- | --- | --- |
| 🔴 Critical | Content Overload | 100,000+ hours of content with weak personalization | Dead sessions |
| 🔴 Critical | Language Mismatch | Recommendations ignore regional/linguistic preference for 65% of users | Churn in Tier 2/3 |
| 🟠 High | Cold Start Failure | New users see generic, irrelevant content on first login | D1 drop-off |
| 🟠 High | Mood Blindness | Platform doesn't adapt to time of day, device, or viewing context | Low engagement |
| 🟡 Medium | Sports-Entertainment Conflict | Cricket fans served entertainment content post-match and vice versa | Session abandonment |
| 🟡 Medium | Family Profile Collapse | Single shared profile for 4 different viewers creates chaotic recommendations | Reduced trust |

## 1.2  Frequency & Impact

- 67% of users report spending 5–15 minutes per session browsing without finding content

- 28% of sessions end without any content being played — a "dead session"

- 55% content abandonment rate — users start content but don't finish

- 42 min average session duration vs Netflix global benchmark of ~60 minutes

## 1.3  Current Workarounds

- Searching YouTube for "best movies on JioHotstar" before opening the app

- Using WhatsApp groups to ask for recommendations from friends

- Relying on external apps (IMDb, Letterboxd) to curate watchlists

- Re-watching familiar content because discovery is too effortful

## 1.4  Opportunity Size

| Metric | Current | With AI Personalization |
| --- | --- | --- |
| Avg. Session Duration | 42 min | 58 min (+38%) |
| Dead Session Rate | 28% | <12% |
| Monthly Active Users | ~250M | ~290M |
| Paid Subscriber Conversion | ~14% of registered | ~19% |
| Annual Revenue Impact | Baseline | +₹2,500–3,500 Cr (~$300–420M) |

STEP 2 — MARKET & USER RESEARCH

# Market & User Research

## 2.1  India OTT Market Size

| Year | Market Size (USD) | YoY Growth | Notes |
| --- | --- | --- | --- |
| 2023 | $3.2B | Baseline | Pre-merger |
| 2024 | $4.1B | +28% | JioCinema + Hotstar merge |
| 2025 | $5.2B | +27% | IPL + Disney growth |
| 2026E | $6.5B | +25% |  |
| 2030E | $14–17B | CAGR ~25% | AI personalization drives growth |

### TAM / SAM / SOM

| Market | Size | Definition |
| --- | --- | --- |
| TAM | $14B (2030) | Total India OTT + global South Asian diaspora streaming |
| SAM | $7B | Addressable paid + ad-supported streaming in India |
| SOM | $1.8B | JioHotstar's realistic revenue capture with AI personalization driving subscriber growth |

## 2.2  User Personas

Rahul — Metro Binge-Watcher Age: 27 ¦ Location: Bengaluru ¦ Device: iPhone 14, Smart TV Language: Hindi + English ¦ Subscription: Premium PAIN POINT: After finishing a series, spends 20 min on YouTube to find what to watch next. The app gives him no contextual "What's Next" prompt. GOAL: Zero-effort discovery of his next binge immediately after completing a show.

Priya — Regional Language Viewer Age: 34 ¦ Location: Chennai ¦ Device: Android (mid-range) Language: Tamil primarily ¦ Subscription: Mobile Plan PAIN POINT: Homepage is dominated by Hindi/Bollywood content. Must manually filter to Tamil content every single session. GOAL: Tamil-first contextual recommendations — especially during 30-minute commute windows.

Suresh — Sports-First Fan Age: 42 ¦ Location: Patna ¦ Device: Budget Android Language: Hindi ¦ Subscription: Free (AVOD) PAIN POINT: Post-match, platform aggressively recommends entertainment content he will never watch. Sports experience ends at the final whistle. GOAL: Sports-centric experience: highlights, match analysis, cricket documentaries.

Sharma Family — Multi-Viewer Household Profile owner: Rajesh (48) ¦ Co-viewers: Wife (44), Daughter (16), Son (12) Device: Shared Smart TV + individual phones PAIN POINT: Single profile used by 4 people with wildly different tastes — recommendations are completely chaotic and unusable. GOAL: AI-inferred household profile separation so each viewer gets their own experience.

## 2.3  Competitor Analysis

| Platform | Strengths | Weaknesses | AI Personalization | Rating |
| --- | --- | --- | --- | --- |
| Netflix India | Premium content, global AI, UX excellence | High price, limited regional depth | World-class | ⭐⭐⭐⭐⭐ |
| Amazon Prime | X-Ray, Alexa, Prime bundle | Cluttered UI, weak Hindi content | Strong | ⭐⭐⭐⭐ |
| YouTube | Universal content, best-in-class recs | Not a traditional OTT, no live sports | Strong | ⭐⭐⭐⭐ |
| Sony LIV | ICC sports, WWE, NBA rights | Poor personalization, limited catalog | Weak | ⭐⭐ |
| ZEE5 | Deep regional content (Bengali, Marathi) | Low brand equity, poor UX | Weak | ⭐⭐ |
| JioHotstar (Current) | Scale, IPL, Disney + Bollywood + Regional | Weak personalization — the core gap | Developing | ⭐⭐ |
| JioHotstar (Target) | All of the above + AI moat | To be closed by this PRD | Industry-leading | ⭐⭐⭐⭐⭐ |

STEP 3 — PRODUCT STRATEGY

# Product Strategy

## 3.1  Long-Term Vision

"JioHotstar becomes the platform that knows what you want to watch before you do — in your language, for your mood, at the right moment." By 2028: Move from content library → personal entertainment companion.

## 3.2  Strategic Positioning

| Dimension | Current Position | Target Position |
| --- | --- | --- |
| Core Value Prop | "We have the most content" | "We find you the perfect content" |
| Personalization | Rule-based, demographic buckets | Individual-level contextual AI |
| Language Strategy | Hindi-first with regional tabs | Language-native for all 10+ languages |
| Monetization | Subscription + ads | AI-driven upgrade nudges + contextual ad personalization |

## 3.3  Why This Solution Wins

- Defensible AI Moat: Behavioral data from 350M users across 10+ languages is an extraordinary training asset no competitor can replicate quickly.

- Flywheel Effect: Better recommendations → More watch time → More behavioral data → Better AI models → Better recommendations [compounding].

- Monetization Amplifier: AI lifts all three revenue levers simultaneously: subscription upgrades, ad CPM, and churn prevention.

- Regional Blue Ocean: No major OTT platform in India has cracked multilingual personalization at scale. This is a first-mover opportunity.

- Jio Data Bridge (Unique Differentiator): JioHotstar can uniquely leverage Jio telecom behavioral data with user consent to seed Day-0 personalization — a cold-start advantage no competitor can match.

STEP 4 — GOALS & NON-GOALS

# Goals

## 4.1  Business Goals

- Reduce dead session rate from 28% to less than 16% within 90 days

- Increase AVOD-to-paid conversion from 14% to 19% in 12 months

- Generate incremental annual revenue of +₹2,500–3,500 Cr through higher engagement

- Grow non-Hindi MAU by 35% using language-first personalization

- Increase ad CPM by 40% through contextual, personalized ad placements

## 4.2  User Goals

- Discover and start relevant content in under 3.5 minutes (vs. current 6.2 min)

- See a homepage in the user's primary language without changing filters each session

- Receive smart "What's Next" recommendations immediately after content completion

- Trust recommendations through transparent "Because you watched X" labeling

- Seamlessly manage household viewing — no profile collision among family members (V2)

## 4.3  Non-Goals

The following are explicitly out of scope for this PRD: - Creating or producing new content — JPE amplifies the value of the existing 100K+ hour library - Introducing complex social network features — "social watch" is a Phase 4 roadmap item - Fully eliminating editorial curation — editorial override persists for live events and promotions - Real-time mood detection via camera — privacy-invasive and V3+ only

STEP 5 — USER STORIES

# User Stories

### Rahul — Metro Binge-Watcher

"As a binge-watcher who just finished a series, I want an immediate smart suggestion so I stay on JioHotstar instead of switching to YouTube."

"As a returning user, I want a personalized homepage as soon as I open the app to avoid wasting 20 minutes deciding what to watch."

### Priya — Regional Language Viewer

"As a Tamil-speaking user, I want Tamil content to appear first so I don't have to manually filter every session."

"As a commuter, I want short-form content recommendations adjusted to my 30-minute commute window."

### Suresh — Sports-First Fan

"As a cricket fan, I want post-match recommendations that remain in the sports universe, not generic entertainment."

"As a free-tier user, I want personalization that makes the platform feel built for me — even without a paid subscription."

### Sharma Family — Shared Account

"As a parent, I want the platform to detect when my child is watching versus when I'm watching, and adjust recommendations accordingly."

"As a family, I want individual phone feeds kept separate from the shared Smart TV experience."

STEP 6 — MVP DEFINITION

# MVP Definition

MVP Philosophy: Build the smallest AI personalization system that measurably reduces dead sessions and increases session duration — then iterate. Zero new content acquisition required.

## 6.1  MVP vs. Future Versions

| Feature | MVP (M1–3) | V2 (M4–6) | V3 (M7–12) |
| --- | --- | --- | --- |
| Collaborative filtering recommendations | ✅ | ✅ Enhanced | ✅ |
| Language-preference personalization | ✅ Basic | ✅ Advanced | ✅ Dialect-aware |
| Post-session "What's Next" overlay | ✅ | ✅ | ✅ |
| Smart Continue Watching | ✅ | ✅ | ✅ |
| Jio Data Bridge (cold-start) | ✅ | ✅ Enhanced | ✅ |
| Contextual time-of-day recommendations | ❌ | ✅ | ✅ |
| Household profile separation | ❌ | ✅ | ✅ AI-inferred |
| Generative AI content summaries | ❌ | ✅ | ✅ |
| Mood-based filtering | ❌ | ❌ | ✅ |
| Conversational AI discovery | ❌ | ❌ | ✅ |

STEP 7 — FUNCTIONAL REQUIREMENTS

# Functional Requirements

| Group | ID | Priority | Feature | Description |
| --- | --- | --- | --- | --- |
| Home Feed | FR-01 | P0 | Personalized Home Feed | AI-curated, user-specific homepage using collaborative filtering & content signals, updating in real-time. No stale 24-hour cache for active users. |
|  |  | FR-02 | P0 | Language-First Personalization | Detects primary language (settings/history/device locale/location); surfaces that language's content by default; other languages in expandable carousels. Confidence score stored per user. |
|  |  | FR-03 | P0 | Explainability Labels | AI-generated human-readable reasons for each recommendation row (e.g., "Because you watched Sacred Games"). Dismissible with "Not for me" negative feedback. |
| Discovery | FR-04 | P0 | Post-Session "What's Next" | At >85% content completion, a full-screen overlay shows top 3 smart picks with one-tap Play CTA before default end-card. |
|  |  | FR-05 | P0 | Smart Continue Watching | Prioritizes items >50% viewed; de-prioritizes items <20% viewed with 14-day inactivity; intelligent episode progression for series. |
| Onboarding | FR-06 | P1 | 4-Question Preference Quiz | Skippable but incentivized swipe quiz — language, genre, content type, session length — for immediate cold-start personalization. |
|  |  | FR-XX | P1 | Jio Data Bridge ★ Unique | Uses Jio telecom behavioral data (with explicit user consent) to seed Day-0 recommendations. A differentiated cold-start advantage exclusive to JioHotstar. Data used only with opt-in; DPDP-compliant. |
| Feedback | FR-07 | P1 | Negative Feedback Controls | "Not interested", "Already seen", "Don't show Genre X", and "Why am I seeing this?" — all update the recommendation model instantly within the same session. |
|  |  | FR-08 | P1 | Manage My Preferences | Centralized screen to update language, genre, and content-type preferences at any time. Changes reflected in next page load. |

STEP 8 — UX & PRODUCT FLOWS

# User Experience

## 8.1  New User Onboarding Flow

NEW USER FLOW App Install → Welcome Screen → Jio Data Bridge Opt-in → 4-Question Quiz → AI Cold-Start Model Seeds Recommendations → Personalized Homepage → User Watches Content → Signals Feed Model → Recommendations Improve Each Session

## 8.2  Returning User Core Flow

Step 1: App launches. Auth check + session context assessment (time of day, device, last watched, live sports).

Step 2: Recommendation API fires: <50ms cache hit or <200ms new calculation. Graceful editorial fallback if AI service fails.

Step 3: Personalized homepage renders: Live sports banner → Smart Continue Watching → "Picked For You" with explainability → Language-first row → Sports affinity → New releases → Genre rows → "Popular in [City]".

Step 4: User browses. Dwell time (3+ seconds per tile) tracked as implicit positive signal.

Step 5: Content tap triggers personalized 2-line AI summary pre-roll.

Step 6: Content plays. Completion percentage tracked at 25/50/75/85/100%.

Step 7: At >85% completion: What's Next post-session overlay with 3 AI picks + one-tap Play Now CTA.

Step N: Long-press any tile: context menu with "Not interested / Already seen / Don't show Genre X / Why am I seeing this?". All signals update algorithm in real-time.

## 8.3  Personalized Homepage Architecture

| Row Label | Description | AI Signal |
| --- | --- | --- |
| 🔴 LIVE | Dynamic live sports banner (when event is active) | AI |
| ▶ Continue Watching | Smart resume row — de-prioritizes abandoned content, surfaces in-progress | AI |
| ✨ Picked For You | Primary AI recommendation row — "Because you loved Scam 1992" | AI |
| 🎬 Top in [Language] Today | Language-first content row (e.g., "Top in Tamil Today") | AI |
| 🏏 For Cricket Fans | Sports affinity row (visible only to sports-fan user segments) | AI |
| 🆕 New This Week | Freshness row — editorially + AI weighted | AI |
| 📺 Because You Liked [Genre] | Dynamic genre affinity rows (count varies by user) | AI |
| 🌍 Popular in [City] | Geo-social proof row — trending in user's city | AI |

STEP 9 — AI SYSTEM DESIGN

# AI System Design

## 9.1  Data Sources

| Data Source | Type | Signals Captured |
| --- | --- | --- |
| Clickstream | Real-time | What user taps, dwell time per thumbnail, scroll depth |
| Watch History | Batch + RT | Content watched, % completed, device, time of day |
| Search Logs | Real-time | Query terms, language of query, result clicked |
| Explicit Ratings | Event | Thumbs up/down, "Not Interested", star ratings |
| Content Metadata | Batch | Genre, cast, director, language, release year, duration, content rating |
| Contextual Signals | Real-time | Time of day, day of week, device type, network speed, city |
| Jio Telecom Data ★ | Opt-in | App usage patterns, content affinities — consent-gated, DPDP-compliant cold-start seed |
| CRM / Subscription | Batch | Subscription tier, tenure, payment history, past churn events |
| Sports Schedule API | API | Live match schedules, team preferences from cricket team following |

## 9.2  Five ML Models

Model 1: Two-Tower Collaborative Filtering Role: Primary recommendation engine - User Tower: Last 100 interactions → 256-dim dense embedding vector - Item Tower: Content metadata + engagement stats → 256-dim embedding - Similarity: FAISS approximate nearest neighbor search over full catalog - Training: In-batch negative sampling, softmax cross-entropy loss - Retraining: Every 24 hours (full) + every 6 hours (incremental streaming)

Model 2: Sequential Interest Model Role: Session-level "what's next" prediction - Architecture: Transformer-based sequence model (SASRec / BERT4Rec pattern) - Input: Last 10 content items in current session - Output: Probability distribution over full catalog - Especially effective for binge-watching sessions

Model 3: Language Affinity Classifier Role: Language-first homepage personalization - Architecture: Multi-label classification - Primary language (>0.7 confidence): Homepage default language - Secondary languages (>0.4): Secondary carousels - Updated every session with new behavioral evidence

Model 4: Context-Aware Re-Ranker Role: Real-time contextual ranking of top-K candidates - Architecture: LightGBM → Lightweight Neural Re-ranker - Key context signals: Time of day, day of week, device type, live sports status - Rule: Morning → short content; Evening → long-form; Mobile → 30–60 min; TV → 90+ min

Model 5: Churn Prediction Model Role: Identify at-risk subscribers for win-back personalization - Architecture: XGBoost gradient boosted trees - Key signals: Days since last watch, content variety decline, failed payments, peer churn - Output: Churn risk score 0–1; campaigns triggered at score >0.65

## 9.3  Recommendation Pipeline (7 Steps)

| # | Stage | Details |
| --- | --- | --- |
| Step 1 | CANDIDATE GENERATION | Two-Tower CF: top 500 ¦ Content-Based: top 200 ¦ Trending/Editorial: top 100 → ~800 unique candidates |
| Step 2 | FILTERING | Remove: already-watched (>85% completed), age-inappropriate, geo-licensed-out, low-quality flagged |
| Step 3 | MULTI-STAGE RANKING | LightGBM scores all ~800 → Neural re-ranker re-scores top 100 → Output: ordered list of top 50 |
| Step 4 | DIVERSITY INJECTION | Max 30% from dominant genre ¦ 1+ item per eligible language ¦ 20% exploration items outside user's usual pattern |
| Step 5 | BUSINESS RULE OVERRIDE | Boost sponsored content (max 2/page, labeled) ¦ Boost new premieres ¦ Enforce "Must Serve" live event slots |
| Step 6 | EXPLANATION GENERATION | Rule-based template matching for top trigger → LLM-generated explanation as fallback |
| Step 7 | CACHING & SERVING | Redis cache (TTL: 30 min for active users) ¦ API Gateway ¦ <200ms P95 SLA |

STEP 10 — NON-FUNCTIONAL REQUIREMENTS

# Non-Functional Requirements

| Requirement | Specification | Rationale |
| --- | --- | --- |
| Latency | <200ms P95 for recommendation API | Users perceive any load >300ms as "slow" |
| Availability | 99.95% uptime for recommendation service | 350M users; downtime is extremely high impact |
| Scalability | 50M concurrent recommendation requests (IPL peak) | IPL final drives extreme concurrent load spikes |
| Privacy Compliance | DPDP Act 2023 (India); GDPR for international users | Regulatory requirement; no PII in model features |
| Data Residency | All Indian user behavioral data stored in India | DPDP Act sovereignty requirement |
| Model Refresh | Collaborative filtering retrained every 24 hours minimum | Ensures recommendations reflect recent behavior |
| Fallback | Graceful degradation to editorial if AI service fails | Prevents blank homepage on model failure |
| Explainability | All recommendations must have logged rationale in audit logs | Regulatory trust requirement; "Why am I seeing this?" |
| A/B Testability | Support multi-variant experiments at user segment level | Required for continuous model improvement |

STEP 11 — SUCCESS METRICS

# Success Metrics

⭐ North Star Metric: Weekly Active Watching Time per Subscriber (WAWTS) Current: ~4.2 hrs/week per active subscriber → 12-month target: 6.0 hrs/week (+43%)

## 11.1  User-Centric Metrics (90-Day Targets)

| Metric | Current | Target | Timeline |
| --- | --- | --- | --- |
| Time-to-First-Play | 6.2 min | <3.5 min | 90 days |
| Dead Session Rate | 28% | <16% | 90 days |
| Session Duration | 42 min | >52 min | 90 days |
| Recommendation CTR | 11% | >22% | 90 days |
| Content Completion Rate | 38% | >45% | 90 days |
| Day-7 Retention (new users) | 40% | >55% | 6 months |
| Monthly Churn Rate | 4.2% | <3.0% | 6 months |
| AVOD → Paid Conversion | 14% | 19% | 12 months |
| ARPU | Baseline | +22% | 12 months |

## 11.2  AI Model Performance Metrics

| Metric | Definition | Threshold |
| --- | --- | --- |
| Offline nDCG@10 | Normalized discounted cumulative gain — recommendation quality | >0.72 |
| Precision@10 | % of top-10 recommendations actually watched | >30% |
| Catalog Coverage | % of catalog recommended to at least 1 user per week | >65% |
| Diversity Score | Avg. inter-list diversity (Simpson's Diversity Index) | >0.55 |
| Language Parity | Recommendation distribution matches content production distribution by language | Within 15% |
| Latency P95 | 95th percentile recommendation API response time | <200ms |

## 11.3  Tracking Plan — Event Schema

### Impression / Discovery

- homepage_personalized_feed_loaded

- recommendation_row_rendered (row_label)

- content_tile_dwelled (>3 sec)

### Engagement

- content_tile_clicked

- content_play_started

- content_completion_percent (25/50/75/85/100)

### Post-Session

- post_session_overlay_shown

- post_session_overlay_play_clicked

### Feedback

- not_interested_signal_sent

- explainability_label_clicked

- already_seen_signal_sent

### Onboarding

- onboarding_quiz_completed

- onboarding_quiz_skipped

- jio_data_bridge_opted_in

### Language

- language_preference_detected

- language_preference_overridden_by_user

STEP 12 — A/B TESTING STRATEGY

# A/B Testing Strategy

## 12.1  Infrastructure

- Experimentation platform: In-house A/B framework with Statsig or Optimizely integration

- Minimum detectable effect: 5% improvement in primary metric for 80% statistical power

- Test duration: Minimum 2 weeks (to avoid day-of-week bias); maximum 8 weeks

- Traffic allocation: Never expose >20% of users to a single experimental variant simultaneously

- Auto-kill: Any variant showing >5% regression on session duration or >10% on content completion

## 12.2  Six Key Experiments

| ID | Experiment | Hypothesis + Primary Metric | Duration | Phase |
| --- | --- | --- | --- | --- |
| EXP-001 | Personalized vs Editorial Homepage | Personalized feed reduces time-to-first-play ¦ Metric: Time-to-First-Play | 4 weeks | MVP |
| EXP-002 | Explainability Labels ON vs OFF | "Because you watched X" increases trust and CTR ¦ Metric: Rec CTR | 3 weeks | MVP |
| EXP-003 | Post-Session Overlay vs Standard End Card | Overlay increases content chaining rate ¦ Metric: Content Chaining Rate | 3 weeks | MVP |
| EXP-004 | Language-First Rows vs Mixed Rows | Native language homepage increases regional engagement ¦ Metric: Session Duration (non-Hindi) | 4 weeks | MVP |
| EXP-005 | Onboarding Quiz vs No Quiz | Quiz improves cold-start rec quality ¦ Metric: Day-7 Retention (new users) | 6 weeks | MVP |
| EXP-006 | Jio Data Bridge ON vs OFF (cold start) | Telecom data seeding improves new user experience ¦ Metric: D7 Retention (Jio users) | 6 weeks | MVP |

### Guardrail Metrics (must not regress in any experiment)

- Session duration must not drop >5% - Dead session rate must not increase >3 percentage points - Content completion rate must not drop >5% - User-reported satisfaction score must not drop >0.2 points

STEP 13 — RISK REGISTER

# Risk Register

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Recommendation Echo Chamber | High | High | Deliberate diversity injection: 20% of recs must be outside dominant genre; monthly diversity audits |
| Cold Start Problem | High | Medium | Onboarding quiz + Jio Data Bridge opt-in + popularity-based fallback + demographic proxies |
| AI Bias (Language/Regional) | Medium | High | Monthly recommendation distribution audits by language/region; target language parity within 15% |
| Model Hallucination (LLM summaries) | Medium | Medium | Human review layer for AI-generated content descriptions; factual grounding on metadata fields only |
| Privacy Breach (Jio Data Bridge) | Low | Critical | Explicit opt-in only; differential privacy in ML; no PII in model features; full DPDP 2023 compliance audit |
| Over-personalization / Filter Bubble | Medium | Medium | "Surprise Me" serendipity feature (V3); exploration injection 20% minimum; diversity KPI tracked weekly |
| Model Drift | Medium | Medium | Automated monitoring with 15% CTR deviation alert; weekly model evaluation reports; champion/challenger framework |
| Advertiser Gaming of AI | Low | Medium | Strict separation between advertiser signals and organic recommendation model; max 2 sponsored items/page |
| User Trust Erosion | Medium | High | Explainable AI rows; "Why am I seeing this?" transparency; preference control panel; trust score KPI tracked |

STEP 14 — GO-TO-MARKET STRATEGY

# Go-To-Market Strategy

Tagline: "JioHotstar now knows you." Message: JioHotstar has always had the content you love. Now it finds it for you. In your language. For your mood. Instantly.

## 14.1  3-Phase Launch Strategy

- Phase 1 — Soft Launch (Month 1): 5% of user base (stratified). Internal dogfooding for 2 weeks prior. Focus: bugs, latency, edge cases.

- Phase 2 — Gradual Rollout (Month 2): 5% → 30% → 70% → 100% over 4 weeks. Each ramp monitored 5 days. Auto-rollback if any guardrail metric regresses >10%.

- Phase 3 — Marketing Push (Month 3): Full campaign only after 100% rollout validation. Avoids marketing a feature not yet proven in production.

## 14.2  4 Growth Loops

Viral Loop: User discovers hidden gem via AI → Shares on WhatsApp/Instagram → Friend installs → Personalized onboarding → Converts to subscriber

Engagement Loop: Better recommendations → More watch time → More behavioral data → Better AI models → Better recommendations [compounds]

Monetization Loop: High engagement → Higher ad CPM → More advertiser revenue → Fund better content → More subscribers → Higher engagement

Retention Loop: Churn prediction flags at-risk user → Personalized win-back push/email → User re-engages → Reduced churn

STEP 15 — ROADMAP & MILESTONES

# 12-Month Roadmap & Milestones

## Team Composition

| Role | Count | Focus |
| --- | --- | --- |
| Product Managers | 2 | Personalization product + platform |
| ML Engineers | 6 | Recommendation models + content understanding |
| Backend Engineers | 3 | Serving infrastructure + feature store |
| Data Engineers | 2 | Data pipeline + feature store |
| Design Lead | 1 | UX for personalization features |
| Data Scientist | 1 | Experimentation and A/B testing |
| Privacy/Compliance Engineer | 1 | DPDP Act + GDPR compliance, Jio Data Bridge governance |

🚀 Phase 1: MVP — Foundation — Months 1–3 Theme: Prove the Foundation - Personalized Home Feed - Language-First Rows - Explainability Labels - Smart Continue Watching - Post-Session Overlay - Onboarding Quiz + Jio Data Bridge - A/B Testing Infrastructure - Real-time Feedback Loop ✓ Milestone: Dead session rate: 28% → <18%

🔬 Phase 2: AI Refinement — Months 4–6 Theme: Deepen Intelligence - Context-Aware Ranking (time/device) - Sequential Interest Model - AI Content Summaries (LLM) - Household Profile Separation - Sports-to-Entertainment Bridge - Churn Prediction V1 - Smart Search V1 - Regional Language Model Upgrades ✓ Milestone: Monthly churn: 4.2% → <3.2%

📈 Phase 3: Scale & Growth — Months 7–9 Theme: Accelerate Monetization - Personalized Ad Targeting - AVOD → Paid Conversion AI - Personalized Push Notifications - Dynamic Thumbnail Optimization - Personalized Email Digest - Multi-language Voice Search - Catalog Coverage Optimization - Real-Time Trending Integration ✓ Milestone: ARPU +15%; WAWTS reaches 5.2 hrs/wk

🤖 Phase 4: Advanced AI — Months 10–12 Theme: Build the Moat - Conversational AI Discovery ("Ask JioHotstar") - Mood-Based Content Row (opt-in) - Serendipity Engine ("Surprise Me") - Cross-Platform Continuity - Generative Content Previews (30s AI cut) - Social Watch Recommendations - Predictive Offline Download - Creator Intelligence for Studios ✓ Milestone: WAWTS 6.0 hrs/wk — AI moat established

USER NARRATIVE

# User Narrative: Priya's Commute

Priya boards her train at Chennai Central at 8:47 AM, phone in hand and data active. She has just 28 minutes before her stop, but used to waste almost half of that hunting for something worth watching — often digging through irrelevant blockbusters and unfamiliar genres. Today, the app greets her in Tamil, with rows for "Top Tamil Picks for This Morning" and "Because you watched Vikram" — rows that feel handpicked for her. She instantly discovers new films aligned with her taste, each with a concise AI-crafted reason. Her commute is saved; she simply taps play. As her train pulls in, a "What's Next" overlay offers three tailored picks before the credits roll. Two go into her watchlist with a tap — no scrolling, searching, or external recommendations needed. Multiply Priya's seamless journey across 250M active users, and the impact is clear: time saved, satisfaction up, natural nudges toward premium features. For JioHotstar, transformation to a truly personalized entertainment companion is not just a vision — it's a competitive business advantage.

FUTURE FEATURES & BRAINSTORM

# Future Feature Ideas

### Personalized Push Notification Engine

Micro-personalized reminders (e.g., "The next episode of your favorite drama is out — ready for your 20-min commute?"), driven by user context and model predictions.

### Mood-Based Content Row

Users tap a mood ("Cheer me up", "Give me chills") to trigger moment-specific AI curation using sentiment analysis.

### Conversational Search — "Ask JioHotstar"

Natural-language discovery: "Show me a sad Tamil movie from the 90s" — LLM-powered semantic search for deeper user intent.

### Serendipity / Snackable Discovery

"Surprise Me" shuffle or quick 5-minute episode highlights for micro-moments; optimized for commuters and casual browsers.

### Predictive Offline Download

AI predicts next likely content and auto-downloads overnight on WiFi, ensuring access during commute/no-network moments.

### Collaborative Family Playlists

Safe, shared recommendations for family night; bridges Smart TV and Kids profiles with curated all-ages content.

### On-Content Live Polls / Trivia

Real-time engagement during sports or top shows (e.g., "Who will win this match?"), boosting AVOD session length.

### Creator Intelligence for Studios

AI insights for JioHotstar Studios on content genres, themes, and languages most likely to perform — informing greenlight decisions.

APPENDIX

# Appendix: Recommended Tech Stack

| Layer | Technology |
| --- | --- |
| Data Streaming | Apache Kafka |
| Stream Processing | Apache Flink |
| Batch Processing | Apache Spark on Databricks |
| Feature Store | Tecton (managed) or Feast (open-source) |
| ML Training | PyTorch + MLflow |
| ML Orchestration | Kubeflow Pipelines |
| Model Serving | NVIDIA Triton Inference Server |
| Vector Search (ANN) | FAISS + Pinecone (catalog embeddings) |
| Cache | Redis Cluster |
| API Gateway | AWS API Gateway / Kong |
| Experimentation | Statsig or in-house A/B framework |
| Observability | Grafana + Prometheus + Datadog |
| LLM (Content Summaries) | Anthropic Claude API or fine-tuned Llama 3 |
| Data Warehouse | Snowflake or Google BigQuery |
| Infrastructure | AWS (primary), multi-region for latency optimization |

This case study was created as a portfolio project demonstrating AI Product Management skills including problem discovery, user research, product strategy, AI system design, PRD writing, metrics framework design, and go-to-market planning. All market data is based on publicly available reports (FICCI-EY, PwC) and presented for educational purposes.

APPENDIX — ABBREVIATIONS & GLOSSARY

# Abbreviations & Glossary

All major abbreviations and domain-specific terms used throughout this PRD are defined below for clarity.

## Product & AI Terms

| Abbreviation | Full Form | Definition in Context |
| --- | --- | --- |
| AI | Artificial Intelligence | The simulation of human intelligence processes by machines — the core technology powering all personalization features in this PRD. |
| ML | Machine Learning | A subset of AI where systems learn from data to make predictions or decisions without being explicitly programmed. |
| LLM | Large Language Model | A deep learning model trained on vast text data (e.g., Claude, GPT-4) used here to generate content summaries and explainability labels. |
| NLP | Natural Language Processing | AI technology that enables computers to understand and process human language — used in smart search and conversational discovery. |
| API | Application Programming Interface | A software interface that allows different systems to communicate — e.g., the Recommendation API that serves personalized content in <200ms. |
| UX | User Experience | The overall experience a user has while interacting with a product — encompasses homepage design, flows, and interaction patterns. |
| UI | User Interface | The visual layer of a product — buttons, carousels, overlays, and screens through which users interact with JioHotstar. |
| PRD | Product Requirements Document | A formal document that describes the purpose, features, functionality, and behaviour of a product to be built. |
| MVP | Minimum Viable Product | The smallest possible product that delivers enough value to launch, gather feedback, and iterate — Phases 1 features in this PRD. |
| GTM | Go-To-Market (Strategy) | The plan for how a product is launched and distributed to users — covers positioning, channels, and phased rollout. |
| KPI | Key Performance Indicator | A measurable value that demonstrates how effectively a product is achieving its objectives (e.g., Dead Session Rate, WAWTS). |
| OTT | Over-The-Top (Platform) | A streaming media service delivered directly over the internet, bypassing traditional cable/broadcast distribution (e.g., JioHotstar, Netflix, Prime Video). |

## Business & Revenue Terms

| Abbreviation | Full Form | Definition in Context |
| --- | --- | --- |
| TAM | Total Addressable Market | The total market demand for a product or service — $14B for India OTT by 2030. |
| SAM | Serviceable Addressable Market | The portion of TAM targeted by JioHotstar's products and services — $7B. |
| SOM | Serviceable Obtainable Market | The realistic share JioHotstar can capture — estimated at $1.8B with AI personalization. |
| ARPU | Average Revenue Per User | Total revenue divided by number of users — a key business metric; target +22% in 12 months. |
| LTV | Lifetime Value | The total revenue a business can expect from a single customer account over their lifetime — target +30%. |
| CPM | Cost Per Mille (Cost Per Thousand Impressions) | Advertising metric measuring cost per 1,000 ad impressions — target +40% with personalized ads. |
| AVOD | Ad-Supported Video On Demand | A free streaming tier monetized through advertisements — JioHotstar's free tier; target conversion to paid 14%→19%. |
| SVOD | Subscription Video On Demand | A paid streaming tier with no ads (e.g., JioHotstar Premium) — the primary monetization target. |

## Metrics

| Abbreviation | Full Form | Definition in Context |
| --- | --- | --- |
| CTR | Click-Through Rate | The percentage of users who click on a recommendation after seeing it — current 11%, target >22%. |
| WAWTS | Weekly Active Watching Time per Subscriber | The North Star Metric — total hours watched per week per active subscriber; baseline 4.2 hrs, target 6.0 hrs. |
| MAU | Monthly Active Users | The number of unique users who engage with the platform in a given month — ~250M currently. |
| DAU | Daily Active Users | The number of unique users who engage with the platform on a given day. |
| D7 / D30 | Day-7 / Day-30 Retention | The percentage of new users still active 7 or 30 days after first use — D7 target >55%. |
| nDCG | Normalized Discounted Cumulative Gain | An ML metric measuring recommendation ranking quality — target >0.72 at nDCG@10. |
| CF | Collaborative Filtering | An ML technique that recommends content based on the preferences of users with similar taste profiles. |

## AI / ML Technical Terms

| Abbreviation | Full Form | Definition in Context |
| --- | --- | --- |
| ANN | Approximate Nearest Neighbor (Search) | An algorithm for finding the most similar items quickly in high-dimensional embedding spaces — used in Two-Tower model retrieval. |
| FAISS | Facebook AI Similarity Search | An open-source library for efficient similarity search and clustering of dense vectors — powers the candidate generation step. |
| CTR Model | Click-Through Rate Prediction Model | An ML model predicting which thumbnail variant a specific user segment is most likely to click. |
| ASR | Automatic Speech Recognition | AI technology converting spoken language to text — used in the multilingual audio/speech model for language detection. |
| ViT | Vision Transformer | A deep learning architecture applying transformer models to image data — used in the Video Embedding Model to encode keyframes. |
| BERT | Bidirectional Encoder Representations from Transformers | A pre-trained NLP model used as the basis for the multilingual content metadata enrichment model. |
| P95 | 95th Percentile Latency | A latency threshold meaning 95% of requests are served within the stated time — API latency target <200ms P95. |
| TTL | Time To Live | The duration for which cached data is considered valid before refreshing — 30 minutes for active user recommendation cache. |

## Infrastructure & Compliance

| Abbreviation | Full Form | Definition in Context |
| --- | --- | --- |
| Redis | Remote Dictionary Server | An in-memory data structure store used as a high-speed cache for serving personalized recommendation lists. |
| A/B Test | A/B Testing (Split Testing) | A controlled experiment comparing two variants (A and B) to determine which performs better on a target metric. |
| DPDP | Digital Personal Data Protection (Act) | India's 2023 data privacy law requiring explicit user consent for personal data processing and Indian data residency. |
| GDPR | General Data Protection Regulation | The EU's data privacy law applicable to JioHotstar for international (non-Indian) users. |
| PII | Personally Identifiable Information | Any data that could be used to identify a specific individual — excluded from all ML model training features. |
| FR | Functional Requirement | A specific behaviour or function the system must support — e.g., FR-01 (Personalized Home Feed). |
| NFR | Non-Functional Requirement | Quality attributes the system must have: latency, availability, scalability, privacy, etc. |
| JPE | JioHotstar Personalization Engine | The name for the AI recommendation system defined in this PRD. |
| IPL | Indian Premier League | India's premier cricket tournament — the single largest traffic driver for JioHotstar; peak load of 50M concurrent users. |

## Platform-Specific

| Abbreviation | Full Form | Definition in Context |
| --- | --- | --- |
| STB | Set-Top Box | A device connecting a TV to an internet source for streaming — one of the client surfaces for JioHotstar. |
| CRM | Customer Relationship Management (System) | Platform managing subscriber data, payment history, and engagement history — a key data source for the recommendation pipeline. |